## Slide 1
Yun Ma, Young Liu, Xuzhou Yin, Xiao Liang
I bot

## Slide 2: Overview
Project Update
Risks
Schedule

## Slide 3: What we achieved - last week
Feedback from Branden for presentation
  Redundant content of slides, mismatch content in slides.
Explore three solutions for authentication
  Basic, Cookies
  Focused on OAuth: request user token from Jira
Create a data model for authentication using MongoDB
Meeting with Branden about improvement
  Write specific acceptance critiria for story cards.
  One should focus on no more than one task at a time.
  Present sprint progress with showing functionality and technical details

## Slide 4: What we achieved - this week
Introduce our Project with Branden and his co-workers.
  Showed woking demo and project architecture
Authenication problem
  Stuck in OAuth: no access to data
  Moved to Cookie based method
Add new features:
  refresh page
  multiple users chatting with Ibot
  cancel action
  support more queries
Do more researches
Notes: // add new features
// working demo

## Slide 5: Risks
OAuth 1 is not secured, OAuth 2 is not allowed by Jira
Potential complexity of Jira Authentication API
Insufficient data to train the bot
LUIS is unable to train negative feedback data
It has been required for additional functionalites (eg. Group chat and event reminder)

## Slide 6: Schedule
Sprint planning meeting (2.9, 2.11)
  code structure, task assignment, coding, merging code.
Google Hangouts meeting (2.12)
  potential issues (improvement of Jira).
Weekly meeting with Branden (2.14)
  report update of project progress
  feedback and advice
Standup meeting (2.14)
  discuss how to make adjustments to Branden’s feedback.
  documentation update
Weekly meeting with Branden(2.21)
  Authenication: turn to Cookies
  Discuss new features
    Multiple users
    Event reminders

## Slide 7: Thanks!