## Slide 1: IBot Weekly Standup
Yun Ma, Xiao Liang, Xuzhou Yin, Young Liu

## Slide 2: Task accomplished
Improved previous features
  Display more details on cards: type, status, priority
  Fuzzy search functionality
Changed some features
  Select features from list to edit a card
  Cancel feature: cancel the created task at any time
  Improve testing coverage
Changed from Javascript to Typescript
  PROS: static type checking, clear library API definition, backward compatible with JS
Almost done with cookie-based Auth with database
Started making progress on integration with Jenkins
Notes: //以前是问完summary问description再问priority 现在是可以选任意一项改 -> Edit one by one

## Slide 3: Risk
Since Cookie based authentication is not as important as others, our team will work on it lastly
We need more test cases
Subtasks still cannot be added to specific task
LUIS is unable to train negative feedback data
It takes time for the team to get used to TypeScript
  Although TypeScript is commonly said to be the superset to JavaScript, there are some exceptions

## Slide 4: Plan
Meeting with Branden
  Stop adding additional features for now
  Polishing what we have: Key features (eg. Add/Move/Delete/Modify cards)
  Perfecting testing coverage: adding more manual tests.
Team meeting
  Coming up with all test scenarios
  Practice for Netjets presentation
  Documentation

## Slide 5: Thanks!