## Slide 1: iBot Weekly Standup
Yun Ma, Xiao Liang, Xuzhou Yin, Young Liu

## Slide 2: What we achieved?
Improvement on iBot features
  Debug for errors
    User Acceptance Test
  Polish old features
    Help command
    Cancel command
  Add new features
    Sign in/ Sign out
Improvement on Netjets presentation
  Change contents for presentation
  Receive feedbacks and suggestions

## Slide 3: Issues to solve
Identification and Authentication
  be able to which channel the user is coming from
Integration with Jekins
  be able to query build status
Adding more mini-features
  delete Jira card
Develop more comprehensive acceptance tests

## Slide 4: Task to do
Netjets Presentation Practices(Apr 13th)
  Adjust contents and form
Formal Netjets Presentation (Apr 21th)
  Introduce our project to Netjets employees
Final Report (Apr 21th)
  Documentation of iBot project details
Final Presentation (Apr 20th - Apr 24th)
  Present iBot project overview
Poster Showcase (Apr 25th)

## Slide 5: Thanks!